(IEEE 829-1998 Format) 		Test Plan Template

- Test Plan Identifier

  - Thông tin về dự án

- Tên kế hoạch: Kế hoạch kiểm thử hệ thống website bán hàng thời trang trực tuyến

- Mã định danh: TPC-FASHION-2024

- Phiên bản: 1.0

- Ngày phát hành: 26/03/2025

- Tác giả: Nhóm QA dự án

- Liên hệ: qa_team@example.com

  - Lịch sử chỉnh sửa

| Phiên bản | Ngày cập nhật | Người chỉnh sửa | Mô tả thay đổi |
| --- | --- | --- | --- |
| 1 | 26/03/2025 | Nhóm QA | Tạo tài liệu kiểm thử ban đầu |

- Introduction

  - Mục đích

Kế hoạch kiểm thử này xác định phạm vi, chiến lược, quy trình và tiêu chí đánh giá cho hệ thống website bán hàng thời trang trực tuyến. Mục tiêu chính là đảm bảo hệ thống hoạt động đúng yêu cầu, không có lỗi nghiêm trọng và mang đến trải nghiệm tốt nhất cho người dùng.

  - Tài liệu tham chiếu

- Đặc tả yêu cầu phần mềm (SRS)

- Tài liệu thiết kế hệ thống

- Tiêu chuẩn kiểm thử IEEE 829-1998

- Quy trình kiểm thử nội bộ của dự án

- Báo cáo kiểm thử trước đó (nếu có)

  - Phạm vi kiểm thử

Hệ thống bao gồm các chức năng chính:

- Đăng ký, đăng nhập và quản lý tài khoản người dùng

- Tìm kiếm, xem chi tiết và đặt hàng sản phẩm

- Quản lý giỏ hàng và thanh toán trực tuyến

- Quản trị hệ thống (quản lý sản phẩm, đơn hàng, khách hàng, danh mục)

- Hệ thống đánh giá, bình luận sản phẩm

- Quản lý phương thức thanh toán (Momo, thẻ tín dụng, COD)

- Quản lý vận chuyển đơn hàng

Các nền tảng kiểm thử:

- Trình duyệt web: Chrome, Firefox, Edge, Safari

- Thiết bị: Desktop, tablet, mobile

- Hệ điều hành: Windows, macOS, Android, iOS

- Cổng thanh toán: Momo, Stripe, VNPay

Các hạn chế kiểm thử:

- Không kiểm thử tích hợp chatbot hỗ trợ khách hàng

- Không kiểm thử tích hợp với mạng xã hội trong giai đoạn này

- Test Items

Các thành phần của hệ thống cần kiểm thử:

- Giao diện người dùng (UI): Kiểm tra bố cục, hiển thị, khả năng tương thích trên các trình duyệt

- Chức năng (Functional Testing): Đảm bảo các chức năng hoạt động đúng theo đặc tả yêu cầu

- Hiệu năng (Performance Testing): Kiểm tra tốc độ tải trang, khả năng chịu tải của hệ thống

- Bảo mật (Security Testing): Đánh giá khả năng bảo vệ dữ liệu người dùng và hệ thống

- Tích hợp hệ thống (Integration Testing): Kiểm tra kết nối với cổng thanh toán, hệ thống vận chuyển

- Tích hợp chatbot hỗ trợ khách hàng

- Tích hợp chia sẻ sản phẩm qua mạng xã hội

- Phát triển mobile app chưa kiểm thử trong giai đoạn này

- Features To Be Tested

| STT | Tính năng | Mức độ ưu tiên |
| --- | --- | --- |
| 1 | Đăng ký, đăng nhập | Cao |
| 2 | Tìm kiếm sản phẩm | Trung bình |
| 3 | Quản lý giỏ hàng | Cao |
| 4 | Thanh toán đơn hàng | Cao |
| 5 | Quản lý đơn hàng | Cao |
| 6 | Đánh giá sản phẩm | Thấp |
| 7 | Quản lý hệ thống | Trung bình |
| 8 | Quản lý vận chuyển | Cao |

- Features Not To Be Tested

- Tích hợp chatbot hỗ trợ khách hàng

- Tích hợp chia sẻ sản phẩm qua mạng xã hội

- Phát triển mobile app chưa kiểm thử trong giai đoạn này

- Approach

- Burp Suite (kiểm thử bảo mật)

- Item Pass/Fail Criteria

What are the Completion criteria for this plan? This is a critical aspect of any test plan and should be appropriate to the level of the plan. The goal is to identify whether or not a test item has passed the test process.

| • • • • • • | At the Unit test level this could be items such as: |  |  |
| --- | --- | --- | --- |
|  | • | All test cases completed. • A specified percentage of cases completed with a percentage containing some number of minor defects. • Code coverage tool indicates all code covered. |  |
|  | At the Master test plan level this could be items such as: • All lower level plans completed. |  |  |
|  | • |  | A specified number of plans completed without errors and a percentage with minor defects. |
|  | This could be an individual test case level criterion or a unit level plan or it can be general functional requirements for higher level plans. What is the number and severity of defects located? Is it possible to compare this to the total number of defects? This may be impossible, as some defects are never detected. A defect is something that may cause a failure, and may be acceptable to leave in the application. • A failure is the result of a defect as seen by the User, the system crashes, etc. |  |  |

- Suspension Criteria and Resumption Requirements

Know when to pause in a series of tests or possibly terminate a set of tests. Once testing is suspended how is it resumed and what are the potential impacts, (i.e. regression tests).

If the number or type of defects reaches a point where the follow on testing has no value, it makes no sense to continue the test; you are just wasting resources.

2001 - Software Quality Engineering - Version 7.0 
A - 9

| • • | Specify what constitutes stoppage for a test or series of tests and what is the acceptable level of defects that will allow the testing to proceed past the defects. Testing after a truly fatal error will generate conditions that may be identified as defects but are in fact ghost errors caused by the earlier defects that were ignored. |
| --- | --- |

- Test Deliverables

What is to be delivered as part of this plan?

| • • • • • • • • • | Test plan Test design specifications. Test case specifications Test procedure specifications Test item transmittal reports Test logs Test Incident Reports Test Summary reports Test Incident reports |
| --- | --- |

Test data can also be considered a deliverable as well as possible test tools to aid in the testing process

One thing that is not a test deliverable is the software; that is listed under test items and is delivered by development.

These items need to be identified in the overall project plan as deliverables (milestones) and should have the appropriate resources assigned to them in the project tracking system. This will ensure that the test process has visibility within the overall project tracking process and that the test tasks to create these deliverables are started at the appropriate time. Any dependencies between these deliverables and their related software deliverable should be identified. If the predecessor document is incomplete or unstable the test products will suffer as well.

- Test Tasks

There should be tasks identified for each test deliverable. Include all inter-task dependencies, skill levels, etc. These tasks should also have corresponding tasks and milestones in the overall project tracking process (tool).

If this is a multi-phase process or if the application is to be released in increments there may be parts of the application that this plan does not address. These areas need to be identified to avoid any confusion should defects be reported back on those future functions.

2001 - Software Quality Engineering - Version 7.0 
A - 10

This will also allow the users and testers to avoid incomplete functions and prevent waste of resources chasing Non-defects.

If the project is being developed as a multi-party process this plan may only cover a portion of the total functions/features. This needs to be identified so that those other areas have plans developed for them and to avoid wasting resources tracking defects that do not relate to this plan.

When a third party is developing the software this section may contain descriptions of those test tasks belonging to both the internal groups and the external groups.

Environmental Needs

Are there any special requirements for this test plan, such as:

| • • • • • • • • • | Special hardware such as simulators, static generators etc. How will test data be provided. Are there special collection requirements or specific ranges of data that must be provided? How much testing will be done on each component of a multi-part feature? Special power requirements. Specific versions of other supporting software. Restricted use of the system during testing. Tools (both purchased and created). Communications |  |  |
| --- | --- | --- | --- |
|  | • • | Web Client/Server |  |
|  | • | Network • Topology |  |
|  | • • |  | External Internal |
|  | • |  | Bridges/Routers |
|  | Security |  |  |

Responsibilities

Who is in charge? There should be a responsible person for each aspect of the testing and the test process. Each test task identified should also have a responsible person assigned.

This includes all areas of the plan, here are some examples.

| • • | Setting risks. Selecting features to be tested and not tested. |
| --- | --- |

2001 - Software Quality Engineering - Version 7.0 
A - 11

| • • • • • • | Setting overall strategy for this level of plan. Ensuring all required elements are in place for testing. Providing for resolution of scheduling conflicts, especially if testing is done on the production system. Who provides the required training? Who makes the critical go/no go decisions for items not covered in the test plans? Who delivers each item in the test items section? |
| --- | --- |

Staffing and Training Needs

Identify all critical training requirements and concerns.

• 	Training on the product.

2001 - Software Quality Engineering - Version 7.0 
A - 12

• 	Training for any test tools to be used.

Schedule

Should be based on realistic and validated estimates. If the estimates for the development of the application are inaccurate the entire project plan will slip and the testing is part of the overall project plan.

As we all know the first area of a project plan to get cut when it comes to crunch time at the end of a project is the testing. It usually comes down to the decision, ‘Let’s put something out even if it does not really work all that well’. And as we all know this is usually the worst possible decision.

| • • • • • | How slippage in the schedule will to be handled should also be addressed here. If the users know in advance that a slippage in the development will cause a slippage in the test and the overall delivery of the system they just may be a little more tolerant if they know it’s in their interest to get a better tested application. By spelling out the effects here you have a change to discuss them in advance of their actual occurrence. You may even get the users to agree to a few defects in advance if the schedule slips. At this point all relevant milestones should be identified with their relationship to the development process identified. This will also help in identifying and tracking potential slippage in the schedule caused by the test process. It is always best to tie all test dates directly to their related development activity dates. This prevents the test team from being perceived as the cause of a delay. For example: if system testing is to begin after delivery of the final build then system testing begins the day after delivery. If the delivery is late system testing starts from the day of delivery, not on a specific date. |
| --- | --- |

There are many elements to be considered for estimating the effort required for testing. It is critical that as much information as possible goes into the estimate as soon as possible in order to allow for accurate test planning. For a generalized list of considerations refer to the estimation document in Appendix C.

Risks and Contingencies

What are the overall risks to the project with an emphasis on the testing process?

| • • • • | Lack of personnel resources when testing is to begin. Lack of availability of required hardware, software, data or tools. Late delivery of the software, hardware or tools. Delays in training on the application and/or tools. |
| --- | --- |

2001 - Software Quality Engineering - Version 7.0 
A - 13

| • • | Changes to the original requirements or designs. Specify what will be done for various events, for example: • Requirements definition will be complete by January 1, 19XX, and if the requirements change after that date the following actions will be taken. • The test schedule and development schedule will move out an appropriate number of days. This rarely occurs, as most projects tend to have fixed delivery dates. • The number of test performed will be reduced. |  |
| --- | --- | --- |
|  | • | The number of acceptable defects will be increased. • These two items could lower the overall quality of the delivered product. |
|  | • • | Resources will be added to the test team. The test team will work overtime. |
|  | • | • This could affect team morale. The scope of the plan may be changed. |
|  | • | There may be some optimization of resources. This should be avoided if possible for obvious reasons. |
|  | • | You could just QUIT. A rather extreme option to say the least. |

Management is usually reluctant to accept scenarios such as the one above even though they have seen it happen in the past. The important thing to remember is that if you do nothing at all, the usual result is that testing is cut back or omitted completely, neither of which should be an acceptable option

Approvals

Who can approve the process as complete and allow the project to proceed to the next level (depending on the level of the plan).

| • • • | At the master test plan level this may be all involved parties. When determining the approval process keep in mind who the audience is. |  |
| --- | --- | --- |
|  | • | The audience for a unit test level plan is different than that of an integration, system or master level plan. |
|  | The levels and type of knowledge at the various levels will be different as well. • Programmers are very technical but may not have a clear understanding of the overall business process driving the project. • Users may have varying levels of business acumen and very little technical skills. |  |

2001 - Software Quality Engineering - Version 7.0 
A - 14